# ChartVoice build plan

Three people build ChartVoice in parallel, each in their own files, so the parts merge without conflicts. Inam builds most of it: the backend API, chart extraction, analysis and the frontend. Hasnain builds the Groq language-model module (summary, explanation, questions, comparison). Talal builds two small frontend components: the read-aloud voice and the redrawn verification chart. Everyone codes against the API contract and function signatures below. Each person's detailed work is in their own tab: paste this tab plus your tab into your AI assistant.

## Scope

The user uploads one chart image; ChartVoice returns the data table, a plain-language summary and explanation, answers follow-up questions about that chart, and shows a generic AI description side by side for comparison.

| Feature | Status |
| --- | --- |
| Upload chart image (PNG, JPG, WEBP, max 10 MB) and sample charts | Build now |
| Extract the data table from the image (DePlot model) and parse it | Build now |
| Compute facts in code: max, min, first, last, trend, biggest rise and drop, shares | Build now |
| Sanity-check warnings (parse failed, missing values, pie not about 100%) | Build now |
| Template summary used when the LLM is unavailable or fails the number check | Build now |
| Plain-language summary and explanation from the table and facts (Groq LLM) | Build now |
| Number check: every number the LLM writes must exist in the table or facts | Build now |
| Ask questions about the chart; answers stay on the chart's topic and refuse unrelated questions | Build now |
| Comparison mode: generic AI description straight from the image (Groq vision model) beside ChartVoice | Build now |
| Read aloud: speak the summary, explanation and answers, with play, pause, stop and speed | Build now |
| Redrawn chart beside the original (verify view) | Build now |
| Accessible data table, layout, loading and error states | Build now |
| FastAPI endpoints joining all parts | Build now |
| Evaluation on 30 charts | After the core works |
| Sonification, keyboard explorer | Cut |
| Document reader that reads text aloud and explains charts as they appear | Future work (mention in video and README) |

Rules: no code from older projects; every member commits their own work; the Groq API key never goes into Git.

## Repo structure and ownership

Each person edits only their own folder; that is what prevents merge conflicts. Inam creates the whole skeleton (including stub files with the agreed function signatures) in the first commit, then each folder belongs only to its owner.

chartvoice/
├── README.md                        Inam
├── .gitignore                       Inam  (ignores .env, venv/, node_modules/, __pycache__/)
├── docs/
│   └── api-contract.md              Inam  (copy of the API contract below; changes only by agreement)
├── backend/
│   ├── requirements.txt             Inam  (already includes groq; ask Inam to add anything else)
│   ├── .env.example                 Inam  (GROQ_API_KEY=, ALLOWED_ORIGINS=http://localhost:5173)
│   ├── samples/
│   │   ├── charts/                  Hasnain adds sample chart images + SOURCES.md
│   │   ├── analyze_response.json    Inam  (example response, used by everyone for testing)
│   │   ├── ask_response.json        Inam
│   │   └── compare_response.json    Inam
│   ├── app/
│   │   ├── main.py                  Inam     (FastAPI app, endpoints, CORS)
│   │   ├── schemas.py               Inam     (Pydantic models = the contract in code)
│   │   ├── extraction/              Inam     (deplot.py, parse.py)
│   │   ├── analysis/                Inam     (facts.py, checks.py, template_summary.py)
│   │   └── llm/                     Hasnain  (service.py, groq_client.py, prompts.py, number_check.py, image_utils.py)
│   └── tests/
│       ├── test_parse.py            Inam
│       ├── test_analysis.py         Inam
│       └── test_llm.py              Hasnain
├── frontend/                        Inam, except the two folders below
│   └── src/components/
│       ├── voice/                   Talal    (ReadAloud.tsx, useSpeech.ts)
│       └── verify/                  Talal    (RedrawnChart.tsx)
└── eval/                            Inam  (Hasnain adds charts and ground-truth CSVs)

| Folder or file | Owner | Others may |
| --- | --- | --- |
| backend/app/main.py, schemas.py, extraction/, analysis/, eval/, all of frontend/ except the two Talal folders | Inam | Read only |
| backend/app/llm/, backend/tests/test_llm.py | Hasnain | Read only; Inam only imports the four public functions |
| frontend/src/components/voice/, frontend/src/components/verify/ | Talal | Read only; Inam only imports the two components |
| backend/samples/charts/, eval/charts/, eval/ground_truth/ | Hasnain adds files | Add files, never edit others' files |
| requirements.txt, frontend/package.json, docs/api-contract.md, README.md | Inam | Ask Inam in the group chat |

## API contract

The backend runs at http://localhost:8000; the frontend at http://localhost:5173. All paths start with /api. Field names and types below are frozen once Inam pushes the skeleton; any change needs all three people to agree in the group chat.

| Method and path | Request | Response |
| --- | --- | --- |
| GET /api/health | none | {"status": "ok", "model_loaded": true} |
| POST /api/analyze | multipart/form-data: image (file), optional chart_type (auto, bar, line, pie) | AnalyzeResponse |
| POST /api/ask | JSON AskRequest | AskResponse |
| POST /api/compare | multipart/form-data: image (file) | CompareResponse |

Errors from any endpoint use HTTP 400 (bad input), 422 (validation) or 500/503 (server or model problem) with body {"detail": "human-readable message"}.

### AnalyzeResponse

{
  "chart_type": "bar",
  "title": "Monthly sales 2025",
  "table": {
    "columns": ["Month", "Sales"],
    "rows": [["Jan", 20], ["Feb", 25], ["Mar", 40], ["Apr", 38], ["May", 55]]
  },
  "facts": {
    "series": [
      {
        "name": "Sales",
        "max": {"label": "May", "value": 55},
        "min": {"label": "Jan", "value": 20},
        "first": {"label": "Jan", "value": 20},
        "last": {"label": "May", "value": 55},
        "change_abs": 35,
        "change_pct": 175.0,
        "trend": "increasing",
        "biggest_rise": {"from": "Apr", "to": "May", "change": 17},
        "biggest_drop": {"from": "Mar", "to": "Apr", "change": -2},
        "total": 178,
        "shares": null
      }
    ]
  },
  "summary": "Sales rose from 20 in Jan to 55 in May. The highest month was May (55) and the lowest was Jan (20). The biggest jump was from Apr to May (+17).",
  "explanation": "This bar chart shows sales for each month. Overall, sales more than doubled...",
  "text_source": "llm",
  "warnings": [{"code": "llm_unavailable", "message": "AI explanation unavailable; showing a basic summary."}],
  "timing_ms": {"extract": 6200, "llm": 900, "total": 7300}
}

Rules: table.rows values are numbers or null (never strings) except the first column, which holds labels. trend is one of increasing, decreasing, flat, mixed. shares is [{"label": "A", "percent": 42.5}] for pie charts, else null. text_source is llm or template. warnings is an empty list when there is nothing to warn about.

Warning codes: parse_failed, missing_values, non_numeric, shares_not_100, single_point, llm_unavailable, llm_numbers_unverified.

### AskRequest and AskResponse

The backend stores nothing, so the frontend sends the chart data back with every question.

{
  "question": "Which month had the biggest increase?",
  "title": "Monthly sales 2025",
  "chart_type": "bar",
  "table": {"columns": ["Month", "Sales"], "rows": [["Jan", 20], ["Feb", 25]]},
  "facts": {"series": []},
  "history": [
    {"role": "user", "content": "What is the highest value?"},
    {"role": "assistant", "content": "May had the highest sales, 55."}
  ]
}

{"answer": "The biggest increase was from Apr to May, +17.", "on_topic": true}

history holds at most the last 6 messages. When the question is unrelated to the chart, on_topic is false and answer politely says ChartVoice only answers questions about this chart.

### CompareResponse

{"description": "The image shows a bar chart of monthly sales...", "model": "<groq vision model id>", "timing_ms": 1400}